Test Plan & Strategy

VTech Infotech Portal + ServiceNow Application

Document Control

Companion to the "Test Execution Matrix" workbook, which holds the detailed, runnable test cases.

Version Control

| Version | Date | Author | Reviewer | Description of change |
| --- | --- | --- | --- | --- |
| 1.0 | 2026-07-04 | Claude (AI) | VTech Infotech | Initial version |

Table of Contents

Introduction & Objectives	3

Scope	3

Test Environments & Data	3

Test Types	3

Entry & Exit Criteria	3

Roles & Responsibilities	3

Defect Management	4

Risks & Mitigations	4

How to Use the Test Matrix	4

Sign-off	4

# Introduction & Objectives

This plan defines how to test both the public VTech Portal (index.html) and the ServiceNow backend so that content is displayed correctly, integrations work, submissions are captured safely, and access is controlled. The goal is confidence that a content change or code change has not broken the site.

# Scope

In scope: all website views and functions; all Scripted REST endpoints; the content tables, properties, roles/ACLs; lead and review submission incl. staging/transform; CORS; responsive & cross-browser behavior; resilience/fallbacks.

Out of scope: ServiceNow platform internals, GitHub Pages infrastructure, and third-party services (WhatsApp, Google Maps) beyond link/emb, correctness.

# Test Environments & Data

- Website: the live GitHub Pages URL (and/or a local http server for pre-release checks).

- Backend: the ServiceNow instance ven07539.service-now.com (scope x_palni_servicen_1). Use a non-production/sub-prod where possible.

- Browsers: latest Chrome, Edge, Firefox, Safari; plus mobile Chrome/Safari.

- Data: at least one active record per content type; one inactive record per type (to test filtering); one course with full detail (pricing, curriculum, projects, batches, FAQs).

- Tools: browser DevTools (Console + Network) to inspect API calls and errors.

# Test Types

| Type | What it verifies |
| --- | --- |
| Functional (UI) | Each section/page renders and behaves correctly. |
| Content mapping | Properties & page-config values appear in the right places; defaults on empty. |
| API / Integration | Each endpoint returns correct data/shape; end-to-end content flow. |
| Negative | Missing required fields, empty datasets, unreachable API, bad ids. |
| Security / Access | Anonymous read only; ACL/role enforcement in-platform; CORS restrictions; no secrets exposed. |
| Responsive | Layouts on mobile/tablet/desktop. |
| Cross-browser | Consistent behaviour across supported browsers. |
| Performance | Reasonable load; progressive rendering; images lazy-load. |
| Regression | Previously working features still work after a change. |

# Entry & Exit Criteria

- Entry: environments reachable; test data seeded; the build/content change under test is deployed.

- Exit: all High-priority cases pass; no open Critical/High defects; known issues documented and accepted.

# Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Tester / QA | Execute the matrix, log defects, retest fixes. |
| ServiceNow admin/dev | Fix backend/API/role defects; seed data. |
| Web developer | Fix front-end defects. |
| Content admin | Provide/verify content correctness. |
| Approver | Review results and sign off. |

# Defect Management

Log each defect with: ID, title, area, steps to reproduce, expected vs actual, severity (Critical/High/Medium/Low), screenshots, and environment/browser. Retest after fix and record the result. Track status: New → In Progress → Fixed → Retested → Closed.

# Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Anonymous APIs expose unintended data | Review every field returned; use PUBLIC_PREFIX / restrict responses. |
| CORS misconfiguration breaks the site | Test from the real origin; keep one API + CORS rule. |
| Content change breaks a section | Regression-test key sections after edits; rely on graceful fallbacks. |
| Spam via public POSTs | Validate server-side; consider CAPTCHA/rate limiting. |
| Role gaps (e.g., trainers) | Confirm least-privilege coverage; add missing roles. |

# How to Use the Test Matrix

Open "10_Test_Execution_Matrix.xlsx". Execute each case: follow Steps with the Preconditions/Test data, compare against Expected Result, then set Status (Pass/Fail/Blocked) and add Actual result/Notes. Filter by Priority to run a smoke set (High) first. Sheets: Webpage, ServiceNow, Integration (End-to-End), Cross-Browser & Responsive.

# Sign-off

| Role | Name | Date | Result / Signature |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| Web Developer |  |  |  |
| ServiceNow Admin |  |  |  |
| Approver |  |  |  |